EBU6304 Software Engineering Group Project

2025-26

| Group number |  |  |
| --- | --- | --- |
| member 1 | QM no: | Name: |
| member 2 | QM no: | Name: |
| member 3 | QM no: | Name: |
| member 4 | QM no: | Name: |
| member 5 | QM no: 231226233 | Name: WeiJia Xiao |
| member 6 | QM no: | Name: |

First report

- Requirements

Describe the fact-finding techniques, iteration plan, prioritisation and estimation methods used in the project.

5.1 Prioritisation using MoSCoW Method

The MoSCoW prioritisation method is used to classify user stories in the Product Backlog based on their importance. This approach ensures that the development team focuses on delivering essential system functionalities first while less critical features can be implemented later if time permits.

The MoSCoW method consists of four categories:

- Must have – essential features required for the system to function

- Should have – important features but not critical

- Could have – optional features that improve usability

- Won’t have – features not included in the current development cycle

5.2 Mapping Priority to MoSCoW

Based on the ProductBacklog_group51, the priority levels are mapped to MoSCoW categories as follows:

| Priority | MoSCoW Category |
| --- | --- |
| High | Must have |
| Medium | Should have |
| Low | Could have |

This mapping ensures that the prioritisation defined in the backlog is aligned with Agile best practices.

5.3 Prioritisation Analysis

From the Product Backlog, the majority of user stories are marked as High priority, indicating that the system development focuses primarily on core functionalities. These include key operations such as user management, application processing, and recruitment-related tasks, which are essential for the system to function.

Medium priority features provide additional support to improve usability and system efficiency, while low priority features mainly represent enhancements and optional improvements.

This prioritisation ensures that a functional system can be delivered early in the development process, with additional features added in later iterations.

5.4 Estimation using Story Points (1, 3, 5, 8)

Story points are used to estimate the relative effort required to implement each user story. In this project, estimation follows a Fibonacci-like scale (1, 3, 5, 8), which is widely used in Agile development to represent increasing levels of complexity.

Unlike time-based estimation, story points reflect the relative difficulty, effort, and uncertainty of a task.

The meaning of each story point value is defined as follows:

| Story Point | Description |
| --- | --- |
| 1 | Very simple task with minimal effort |
| 3 | Simple task with low complexity |
| 5 | Medium complexity task requiring moderate effort |
| 8 | Complex task with high effort and uncertainty |

5.5 Mapping Estimation to Story Points

Based on the estimation column in the ProductBacklog_group51, the qualitative levels are mapped to story points as follows:

| Estimation | Story Points |
| --- | --- |
| Small | 1–3 |
| Medium | 3–5 |
| Large | 5–8 |

This mapping allows the team to translate qualitative estimates into a structured numerical scale for better planning and comparison.

5.6 Estimation Analysis

From the backlog:

- Small tasks (1–3 story points) typically involve basic system operations such as simple user interactions, input handling, and straightforward functionalities. These tasks require minimal development effort and can be completed quickly.

- Medium tasks (3–5 story points) involve moderate complexity, including data processing, interaction between components, and implementation of standard system features.

- Large tasks (5–8 story points) represent complex functionalities that may involve multiple components, higher technical difficulty, or greater uncertainty. These tasks require more development effort and careful planning.

It is important to note that story points represent relative complexity rather than exact development time. For example, a task estimated at 8 story points is significantly more complex than a task estimated at 3 story points, rather than simply taking “more time”.

5.7 Relationship with Iteration Planning

The prioritisation and estimation results provide a clear foundation for iteration planning.

- High priority (Must have) features are scheduled in early iterations

- Tasks with higher story points (5–8) may be split across multiple sprints

- Smaller tasks (1–3) can be used to balance workload within each sprint

This approach helps ensure that development is both efficient and manageable, while maintaining a focus on delivering core system functionality first.

5.8 Conclusion

In summary, the use of the MoSCoW prioritisation method and story point estimation provides a structured approach to managing the Product Backlog. It enables the team to identify critical features, allocate resources effectively, and plan development iterations in a logical and efficient manner.

To here  - No more than 5 pages.

- Supporting material

Include supporting materials, such as interview questions, survey results, and customer feedback etc (if applicable).